Project Estimation Report

Leave

Generated: 2026-05-12 22:58

# 1. Executive Summary

Project Size     : S

Investment Range : $100,000

Scope Profile    : Multi-feature module, 2-3 integrations

Total Hours      : 390 - 1350 hrs

Mid Estimate     : 870 hrs

Requirements     : 15

# 2. Sizing Scale Reference

| Size | Max Hours | Investment | Scope |
| --- | --- | --- | --- |
| XXS | 100 | $15,000 | Simple feature, 1-2 screens, no integration |
| XS | 500 | $35,000 | Small module, 1 integration, basic CRUD |
| S | 1500 | $100,000 | Multi-feature module, 2-3 integrations |
| M | 2500 | $170,000 | Full sub-system, complex workflows |
| L | 3500 | $230,000 | Large platform, multi-team |
| XL | 5000 | $350,000 | Full product stream, multiple integrations |
| XXL | 10000 | $650,000 | Programme-scale, org-wide impact |
| XXXL | 999999 | Custom SOW | Enterprise transformation, needs decomposition |

# 3. Requirement Scoring Detail

| ID | Category | Priority | Integration | Data Vol | Biz Logic | UI | NFR | Score | Est Hrs |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| REQ-001 | Functional | High | None | Low | Simple | Forms | Standard | 0 | 10-50 |
| REQ-002 | Functional | High | None | Medium | Simple | Dashboards | Standard | 4 | 10-50 |
| REQ-003 | Functional | High | None | Low | Simple | Forms | Standard | 0 | 10-50 |
| REQ-004 | Functional | High | None | Low | Moderate | Forms | Compliance | 6 | 50-150 |
| REQ-005 | Functional | High | None | Medium | Simple | Dashboards | Standard | 4 | 10-50 |
| REQ-006 | Functional | Medium | None | Low | Simple | Forms | Standard | 0 | 10-50 |
| REQ-007 | Functional | Medium | None | Medium | Moderate | Dashboards | Standard | 6 | 50-150 |
| REQ-008 | Non-Functional | High | None | Medium | Complex | Standard | Performance | 8 | 50-150 |
| REQ-009 | Non-Functional | Medium | None | Medium | Complex | Standard | Performance | 8 | 50-150 |
| REQ-010 | Non-Functional | Medium | None | Low | Moderate | Custom UI | Standard | 6 | 50-150 |
| REQ-011 | Security | High | None | Low | Simple | Forms | Compliance | 4 | 10-50 |
| REQ-012 | Technical | High | None | Low | Simple | None | Standard | 0 | 10-50 |
| REQ-013 | Performance | Medium | None | Medium | Moderate | None | Compliance | 8 | 50-150 |
| REQ-014 | Constraint | Medium | None | Low | Simple | None | Standard | 0 | 10-50 |
| REQ-015 | Assumption | Low | None | Low | Simple | None | Standard | 0 | 10-50 |

# 4. Scoring Reasoning

REQ-001: The requirement involves basic task creation with straightforward fields, resulting in low complexity across all dimensions.

REQ-002: The requirement involves displaying tasks in a sorted manner, which is straightforward but may require handling medium data volume for effective presentation.

REQ-003: The requirement involves a straightforward status update with limited options, resulting in low complexity across all dimensions.

REQ-004: The requirement involves user authentication, which adds moderate complexity due to security considerations and compliance requirements.

REQ-005: The requirement involves displaying tasks after login, which is straightforward but requires managing a medium amount of data for presentation.

REQ-006: The requirement involves a straightforward user interface design focusing on a single button, resulting in low complexity across all dimensions.

REQ-007: The requirement introduces pagination, which adds moderate complexity to manage data display and user interface interactions effectively.

REQ-008: The requirement focuses on performance, necessitating complex optimizations to achieve a response time of under 2 seconds for all user interactions.

REQ-009: Supporting 50 concurrent users requires complex architecture and performance optimization to ensure consistent user experience without degradation.

REQ-010: Ensuring responsiveness and a consistent user experience across devices involves moderate complexity in design and testing for various screen sizes and orientations.

REQ-011: The requirement involves basic validation of password criteria, which is simple but essential for compliance with security standards.

REQ-012: The requirement specifies a basic database schema with two tables, which involves simple design and implementation without significant complexity.

REQ-013: The requirement involves implementing a logging mechanism which requires moderate complexity to ensure all actions are captured accurately for auditing.

REQ-014: The requirement explicitly limits the application's scope regarding task organization, simplifying business logic and user interface complexity.

REQ-015: The requirement is an assumption about future implementation and does not impose any immediate complexity or workload on the current version.

# 5. Totals Summary

| Low Estimate | Mid Estimate | High Estimate |
| --- | --- | --- |
| 390 hrs | 870 hrs | 1350 hrs |

# 6. Disclaimer

This estimation is generated by an AI agent based on complexity scoring of individual requirements. Actual effort may vary based on team velocity, technology stack, and organizational factors. This should be used as a starting point for detailed planning and refinement.